# Execute & Raise Defects — M1

Generated: 2026-09-03T11:51:23.380Z

Agent: execute-raise-defects

## Run overview

| Spec / folder | tests/milestone1/nfr/ui-nfr-tests.spec.ts |
| --- | --- |
| Milestone | M1 |
| Playwright exit code | 1 |
| Total cases | 180 |
| Passed | 134 |
| Failed | 46 |
| Functional defect workbooks | pipeline/test-data/Milestone1/Defects/batch-screening-defects.xlsx, pipeline/test-data/Milestone1/Defects/customer-360-view-defects.xlsx, pipeline/test-data/Milestone1/Defects/dedup-screening-defects.xlsx, pipeline/test-data/Milestone1/Defects/kyc-gap-report-defects.xlsx, pipeline/test-data/Milestone1/Defects/manual-screening-defects.xlsx, pipeline/test-data/Milestone1/Defects/reference-data-registry-defects.xlsx, pipeline/test-data/Milestone1/Defects/keyword-manager-defects.xlsx, pipeline/test-data/Milestone1/Defects/custom-list-manager-defects.xlsx, pipeline/test-data/Milestone1/Defects/exception-list-manager-defects.xlsx, pipeline/test-data/Milestone1/Defects/sanction-mis-reports-defects.xlsx |
| Functional defects raised | 46 |
| UI/cosmetic defects raised | 7 |
| Screens UI-audited | 5 |
| Google Defects sync | AwaitingApproval |
| Google UI Defects sync | AwaitingApproval |

## Failed test cases → functional defects raised

Local defect Excel (Defects sheet) under pipeline/test-data/MilestoneN/Defects/. Google sync requires approval.

| Test Case ID | Description | Severity | Priority | Module |
| --- | --- | --- | --- | --- |
| TC_NFR_001 | On the Batch Screening screen, while testing General Functionality, the user tried to check that Match Results page loads within 1 second and screening results return within 2 s... | High | Critical | Batch Screening |
| TC_NFR_070 | On the Batch Screening screen, while testing General Functionality, the user tried to verify navigation to Batch Screening completes within platform module navigation time targe... | Medium | High | Batch Screening |
| TC_NFR_071 | On the Batch Screening screen, while testing General Functionality, the user tried to verify exact search on Batch Screening updates results within platform search time target. ... | Medium | Medium | Batch Screening |
| TC_NFR_072 | On the Batch Screening screen, while testing General Functionality, the user tried to verify multi-filter search on Batch Screening completes within platform complex search targ... | Medium | Medium | Batch Screening |
| TC_NFR_074 | On the Batch Screening screen, while testing Tab Navigation, the user tried to verify Batch upload flow on Batch Screening is ready within acceptable UI response time. A menu it... | Medium | Medium | Batch Screening |
| TC_NFR_075 | On the Batch Screening screen, while testing Tab Navigation, the user tried to verify Export on Batch Screening is ready within acceptable UI response time. Expected: <= 1200. | Medium | Medium | Batch Screening |
| TC_NFR_009 | On the Customer 360 View screen, while testing Tab Navigation, the user tried to verify Customer 360 initial overview tab loads within 2 seconds and subsequent tab switches with... | Medium | Medium | Customer 360 View |
| TC_NFR_091 | On the Customer 360 View screen, while testing General Functionality, the user tried to verify exact search on Customer 360 View updates results within platform search time targ... | Medium | Medium | Customer 360 View |
| TC_NFR_015 | On the Dedup Screening screen, while testing General Functionality, the user tried to verify that duplicate groups remain consistent when multiple Date of Birth duplicate groups... | Medium | Medium | Dedup Screening |
| TC_NFR_085 | On the Dedup Screening screen, while testing General Functionality, the user tried to verify exact search on Dedup Screening updates results within platform search time target. ... | Medium | Medium | Dedup Screening |
| TC_NFR_193 | On the Dedup Screening screen, while testing General Functionality, the user tried to verify multi-filter duplicate search on De-Dup Screening completes within platform complex ... | Medium | Medium | Dedup Screening |
| TC_NFR_025 | On the KYC Gap Report screen, while testing General Functionality, the user tried to verify pagination controls are displayed and filter, sort, and pagination respond within 1 s... | Medium | Medium | KYC Gap Report |
| TC_NFR_101 | On the KYC Gap Report screen, while testing General Functionality, the user tried to verify multi-filter search on KYC Gap Report completes within platform complex search target... | Medium | Medium | KYC Gap Report |
| TC_NFR_034 | On the Manual Screening screen, while testing General Functionality, the user tried to verify results page load time after screening completion meets the platform UI target. Som... | High | High | Manual Screening |
| TC_NFR_044 | On the Manual Screening screen, while testing Tab Navigation, the user tried to verify Usability NFR for Manual Screening: The results table must support row hover highlighting.... | High | High | Manual Screening |
| TC_NFR_030 | On the Manual Screening screen, while testing General Functionality, the user tried to verify single-record manual screening response completes within 2 seconds P95 for standard... | Medium | Medium | Manual Screening |
| TC_NFR_031 | On the Manual Screening screen, while testing General Functionality, the user tried to verify single-record screening response completes within P95 2 seconds for standard watchl... | High | High | Manual Screening |
| TC_NFR_035 | On the Manual Screening screen, while testing General Functionality, the user tried to verify screening completion to results-ready time on the Screening Results page. Something... | High | High | Manual Screening |
| TC_NFR_036 | On the Manual Screening screen, while testing General Functionality, the user tried to verify that filter response time remains within the client-side performance target on the ... | Medium | Medium | Manual Screening |
| TC_NFR_037 | On the Manual Screening screen, while testing Tab Navigation, the user tried to verify client-side filter response on the results table completes within 300 milliseconds. Someth... | Medium | Medium | Manual Screening |
| TC_NFR_038 | On the Manual Screening screen, while testing Tab Navigation, the user tried to verify AI summary generation begins and loading state appears within acceptable time after screen... | High | High | Manual Screening |
| TC_NFR_042 | On the Manual Screening screen, while testing Tab Navigation, the user tried to verify entity toggle, tabs, and watchlist card selections provide immediate visual feedback withi... | High | High | Manual Screening |
| TC_NFR_049 | On the Manual Screening screen, while testing General Functionality, the user tried to verify that user identity bar at bottom on the Layout & Navigation area. This confirms the... | Low | Medium | Manual Screening |
| TC_NFR_053 | On the Manual Screening screen, while testing General Functionality, the user tried to verify that vessel form labels have visible and programmatic associations on the Vessel Fo... | Low | Medium | Manual Screening |
| TC_NFR_076 | On the Manual Screening screen, while testing General Functionality, the user tried to verify navigation to Manual Screening completes within platform module navigation time tar... | Medium | High | Manual Screening |
| TC_NFR_077 | On the Manual Screening screen, while testing General Functionality, the user tried to verify primary data grid on Manual Screening renders within platform grid render target. E... | Medium | Medium | Manual Screening |
| TC_NFR_082 | On the Manual Screening screen, while testing Tab Navigation, the user tried to verify View Last Results panel on Manual Screening is ready within acceptable UI response time. E... | Medium | Medium | Manual Screening |
| TC_NFR_067 | On the Reference Data Registry screen, while testing General Functionality, the user tried to verify country risk data reflects the latest FATF plenary statement within five bus... | Medium | Medium | Reference Data Registry |
| TC_NFR_062 | On the Reference Data Registry screen, while testing General Functionality, the user tried to verify Country Master grid loads within 2 seconds and search or filter responds wit... | Medium | High | Reference Data Registry |
| TC_NFR_118 | On the Reference Data Registry screen, while testing General Functionality, the user tried to verify navigation to Reference Data Registry completes within platform module navig... | Medium | High | Reference Data Registry |
| TC_NFR_119 | On the Reference Data Registry screen, while testing General Functionality, the user tried to verify primary data grid on Reference Data Registry renders within platform grid re... | Medium | Medium | Reference Data Registry |
| TC_NFR_125 | On the Reference Data Registry screen, while testing Tab Navigation, the user tried to verify Masked field detail view on Reference Data Registry is ready within acceptable UI r... | Medium | Medium | Reference Data Registry |
| TC_NFR_127 | On the Keyword Manager screen, while testing General Functionality, the user tried to verify navigation to Keyword Manager completes within platform module navigation time targe... | Medium | High | Keyword Manager |
| TC_NFR_128 | On the Keyword Manager screen, while testing General Functionality, the user tried to verify Keyword Manager landing page is ready within platform initial load time target. Expe... | Medium | High | Keyword Manager |
| TC_NFR_130 | On the Keyword Manager screen, while testing General Functionality, the user tried to verify critical form fields on Keyword Manager are ready within platform field render targe... | Medium | Medium | Keyword Manager |
| TC_NFR_136 | On the Keyword Manager screen, while testing Tab Navigation, the user tried to verify Add Keyword modal on Keyword Manager is ready within acceptable UI response time. Expected:... | Medium | Medium | Keyword Manager |
| TC_NFR_149 | On the Custom List Manager screen, while testing General Functionality, the user tried to verify navigation to Custom List Manager completes within platform module navigation ti... | Medium | High | Custom List Manager |
| TC_NFR_150 | On the Custom List Manager screen, while testing General Functionality, the user tried to verify Custom List Manager landing page is ready within platform initial load time targ... | Medium | High | Custom List Manager |
| TC_NFR_152 | On the Custom List Manager screen, while testing General Functionality, the user tried to verify critical form fields on Custom List Manager are ready within platform field rend... | High | Medium | Custom List Manager |
| TC_NFR_158 | On the Custom List Manager screen, while testing Tab Navigation, the user tried to verify Create list flow on Custom List Manager is ready within acceptable UI response time. So... | Critical | High | Custom List Manager |
| TC_NFR_161 | On the Exception List Manager screen, while testing General Functionality, the user tried to verify Exception List Manager landing page is ready within platform initial load tim... | Medium | High | Exception List Manager |
| TC_NFR_162 | On the Exception List Manager screen, while testing General Functionality, the user tried to verify primary data grid on Exception List Manager renders within platform grid rend... | Medium | Medium | Exception List Manager |
| TC_NFR_164 | On the Exception List Manager screen, while testing General Functionality, the user tried to verify exact search on Exception List Manager updates results within platform search... | Medium | Medium | Exception List Manager |
| TC_NFR_169 | On the Exception List Manager screen, while testing Tab Navigation, the user tried to verify Add exception modal on Exception List Manager is ready within acceptable UI response... | High | Medium | Exception List Manager |
| TC_NFR_191 | On the Sanction MIS Reports screen, while testing Tab Navigation, the user tried to verify Report export flow on Sanction MIS Reports is ready within acceptable UI response time... | Medium | Medium | Sanction MIS Reports |
| TC_NFR_185 | On the Sanction MIS Reports screen, while testing General Functionality, the user tried to verify export from Sanction MIS Reports completes within platform export time target. ... | Medium | Medium | Sanction MIS Reports |

## UI / UX / cosmetic defects

Post-execute audit against Figma HTML + Stage 0 screenshot baselines. Rows appear on the UI Defects sheet in the same module workbook.

| Defect ID | Category | Summary | Severity | Screen |
| --- | --- | --- | --- | --- |
| DEF-M1-UI-UNKNOW-001 | Accessibility | On Customer Risk Rating Configuration — Category Weights & Parameters — Category Weights & Parameters, a button shows... | High | https://kadelamldev.customerxps.com:2506/configuration/customer-risk-categori... |
| DEF-M1-UI-UNKNOW-002 | Alignment | On Customer Risk Rating Configuration — Category Weights & Parameters — Category sidebar (4.1–4.9), category number a... | High | https://kadelamldev.customerxps.com:2506/configuration/customer-risk-categori... |
| DEF-M1-UI-UNKNOW-003 | Alignment | On Customer Risk Rating Configuration — Category Weights & Parameters — Parameter grid, a parameter name wraps to mul... | High | https://kadelamldev.customerxps.com:2506/configuration/customer-risk-categori... |
| DEF-M1-UI-UNKNOW-004 | Accessibility | On https://kadelamldev.customerxps.com:2506/kyc/kyc-gap-report — main content area, a button shows only an icon (or b... | High | https://kadelamldev.customerxps.com:2506/kyc/kyc-gap-report |
| DEF-M1-UI-UNKNOW-005 | Accessibility | On Customer Risk Rating Configuration — Category Weights & Parameters, a form field has no visible label, so users ma... | Medium | https://kadelamldev.customerxps.com:2506/configuration/customer-risk-categori... |
| DEF-M1-UI-UNKNOW-006 | Typography | On Customer Risk Rating Configuration — Category Weights & Parameters, some text is very small and may be hard to read. | Low | https://kadelamldev.customerxps.com:2506/configuration/customer-risk-categori... |
| DEF-M1-UI-UNKNOW-010 | Spacing | On Customer Risk Rating Configuration — Category Weights & Parameters, labels and fields in the same area do not line... | Low | https://kadelamldev.customerxps.com:2506/configuration/customer-risk-categori... |

## Google Sheet — functional defects

Local defect Excel ready for review. After approval run:
  npm run qa:sync-defects-sheet -- --rows results/qa-pipeline/defects/milestone-1-defect-rows.json --approved

## Google Sheet — UI defects

Review UI Defects sheet locally, then: npm run qa:sync-ui-defects-sheet -- --rows results/qa-pipeline/defects/milestone-1-ui-defect-rows.json --approved