# QA Automation Pipeline — NFR Test Cases

Generated: 2026-08-24T09:42:30Z

Agent: qa-automation-pipeline

## Run overview

| Status | Blocked during Batch 1 live UI generation |
| --- | --- |
| Approved workbook | /home/rishu/AML_Automation/pipeline/test-data/Milestone1/Test Cases/NFR Test Cases.xlsx |
| Results root | results/qa-pipeline/NFR Test Cases |
| Milestone | Milestone 1 |
| Environment | dev |
| BASE_URL | https://kadelamldev.customerxps.com:2506 |
| Authentication | Bypassed |
| Selected worksheet | All NFR Cases |
| Normalized | 204 |
| Playwright generate scope | 193 (5 manual-only and 6 partial excluded) |
| Batch 1 | Blocked during generation |

## Highlights

- Multi-sheet validation was corrected and verified; the parser selected All NFR Cases.

- Validation produced 204 Valid-with-warnings rows, normalization covered all 204, and the integrity gate passed.

- The default Playwright scope contains 193 automatable cases split 33, 32, 32, 32, 32, 32; Load/Infra/manual-only and Partial cases were not forced into UI batches.

- The required generator ran as sole MCP owner but stopped before writing tests because the live Customer 360 profile returned HTTP 503.

## Validation evidence

| Mechanical report | results/qa-pipeline/NFR Test Cases/validation/validation-report.json |
| --- | --- |
| Selected worksheet | All NFR Cases |
| Valid | 0 |
| Valid with warnings | 204 |
| Invalid | 0 |
| Requires clarification | 0 |

## Normalization and batching

| Normalized cases | 204 |
| --- | --- |
| Automatable | 193 |
| Manual-only / Load-Infra | 5 |
| Partial | 6 |
| Six-batch distribution | 33, 32, 32, 32, 32, 32 |
| Normalize integrity | Passed |

## Batch 1 outcome

| Assigned | 33 |
| --- | --- |
| Generated | 0 / 33 |
| Passed | 0 |
| Failed | 0 |
| Blocked | 33 generation cases; execution not started |
| Strict live evidence | 9 / 33 checkpoints; gate failed |
| Excel fidelity | 0 / 33 in spec; gate failed |
| Healer invoked | No — execution did not start |

## Exact blocker

The live Customer 360 profile at https://kadelamldev.customerxps.com:2506/kyc/customer-360/3159176 displayed 'Customer 360 could not be loaded' and 'Request failed (503)'. This blocks TC_NFR_009 and TC_NFR_011 through TC_NFR_014 and prevents mandatory 33/33 live UI validation. No unvalidated tests were generated.

## Evidence

| Generator agent | dd3f5735-e6d1-41ae-b5b1-c02222a0d56c |
| --- | --- |
| Live UI audit | results/qa-pipeline/NFR Test Cases/final/batch-1-live-ui-evidence-audit.json |
| Excel fidelity report | results/qa-pipeline/NFR Test Cases/final/batch-1-excel-fidelity-report.json |
| Generator DOCX | docs/agent-runs/test-generator/2026-08-24_09-35-44_test-generator_batch-1.docx |

## Block reason

Customer 360 profile returned HTTP 503, preventing Batch 1 from reaching 33/33 live UI coverage.