# QA Automation Pipeline — NFR Test Cases

Generated: 2026-08-24T10:07:42Z

Agent: qa-automation-pipeline

## Run overview

| Status | Blocked during Batch 1 live UI generation |
| --- | --- |
| Approved workbook | /home/rishu/AML_Automation/pipeline/test-data/Milestone1/Test Cases/NFR Test Cases.xlsx |
| Results root | results/qa-pipeline/NFR Test Cases |
| Milestone | Milestone 1 |
| Environment | dev |
| BASE_URL | https://kadelamldev.customerxps.com:2506 |
| Authentication | Bypassed |
| Selected worksheet | All NFR Cases |
| Normalized | 204 |
| Playwright generate scope | 193 (5 manual-only and 6 partial excluded) |
| Batch 1 original assignment | 33 |
| Batch 1 Customer 360 deferred | 5 |
| Batch 1 active scope | 28 |
| Batch 1 | Blocked during active generation |

## Highlights

- Multi-sheet validation was corrected and verified; the parser selected All NFR Cases.

- Validation produced 204 Valid-with-warnings rows, normalization covered all 204, and the integrity gate passed.

- The default Playwright scope contains 193 automatable cases split 33, 32, 32, 32, 32, 32; Load/Infra/manual-only and Partial cases were not forced into UI batches.

- The user deferred all Customer 360 cases; five Batch 1 C360 IDs were excluded from active generation and strict live-UI coverage.

- The required generator resumed as sole MCP owner and live-validated 18 of 28 active cases before Manual Screening reported unavailable active screening configurations.

## Validation evidence

| Mechanical report | results/qa-pipeline/NFR Test Cases/validation/validation-report.json |
| --- | --- |
| Selected worksheet | All NFR Cases |
| Valid | 0 |
| Valid with warnings | 204 |
| Invalid | 0 |
| Requires clarification | 0 |

## Normalization and batching

| Normalized cases | 204 |
| --- | --- |
| Automatable | 193 |
| Manual-only / Load-Infra | 5 |
| Partial | 6 |
| Six-batch distribution | 33, 32, 32, 32, 32, 32 |
| Normalize integrity | Passed |

## Batch 1 outcome

| Originally assigned | 33 |
| --- | --- |
| Customer 360 deferred | 5 |
| Active assigned | 28 |
| Generated | 0 / 28 |
| Passed | 0 |
| Failed | 0 |
| Blocked | 28 generation cases; execution not started |
| Strict live evidence | 18 / 28 active cases; gate failed |
| Excluded from live audit | TC_NFR_009, TC_NFR_011, TC_NFR_012, TC_NFR_013, TC_NFR_014 |
| Excel fidelity | 0 / 28 in spec; gate failed |
| Healer invoked | No — execution did not start |

## Exact blocker

The live Manual Screening route https://kadelamldev.customerxps.com:2506/screening/manual-screening displayed 'Unable to load active screening configurations. Check that the screening config service is running.' This blocks TC_NFR_030 through TC_NFR_039 because watchlist selection, Start Screening, results, filter, performance, and AI Summary flows cannot be exercised. No partial or unvalidated tests were generated.

## Evidence

| Generator agent | dd3f5735-e6d1-41ae-b5b1-c02222a0d56c |
| --- | --- |
| Live UI audit | results/qa-pipeline/NFR Test Cases/live-ui-evidence/strict-gate-audit.json |
| Excel fidelity report | results/qa-pipeline/NFR Test Cases/final/batch-1-excel-fidelity-report.json |
| Generator DOCX | docs/agent-runs/test-generator/2026-08-24_09-35-44_test-generator_batch-1.docx |

## Block reason

Manual Screening could not load active screening configurations, preventing Batch 1 from reaching 28/28 active live UI coverage.