# QA Automation Pipeline — NFR Test Cases

Generated: 2026-08-24T11:25:16Z

Agent: qa-automation-pipeline

## Run overview

| Status | Batch 1 complete; awaiting Batch 2 approval |
| --- | --- |
| Approved workbook | /home/rishu/AML_Automation/pipeline/test-data/Milestone1/Test Cases/NFR Test Cases.xlsx |
| Results root | results/qa-pipeline/NFR Test Cases |
| Milestone | Milestone 1 |
| Environment | dev |
| BASE_URL | https://kadelamldev.customerxps.com:2506 |
| Authentication | Bypassed |
| Selected worksheet | All NFR Cases |
| Normalized | 204 |
| Playwright generate scope | 193 (5 manual-only and 6 partial excluded) |
| Batch 1 original assignment | 33 |
| Deferred overall | 49 (Customer 360: 16; Manual Screening: 33) |
| Batch 1 deferred | 15 (Customer 360: 5; Manual Screening: 10) |
| Batch 1 active scope | 18 |
| Batch 1 | Generated 18/18; post-heal Passed 3 / Failed 15 / Blocked 0 |

## Highlights

- Multi-sheet validation was corrected and verified; the parser selected All NFR Cases.

- Validation produced 204 Valid-with-warnings rows, normalization covered all 204, and the integrity gate passed.

- The default Playwright scope contains 193 automatable cases split 33, 32, 32, 32, 32, 32; Load/Infra/manual-only and Partial cases were not forced into UI batches.

- The user deferred all Customer 360 and Manual Screening cases; 15 assigned Batch 1 IDs were excluded from active generation/execution with concrete environment reasons.

- The required generator completed all 18 active cases across three module specs with 100% strict live-UI and Excel fidelity coverage.

- The pre-heal run was blocked before test execution by an incorrect shared-fixture import. The one permitted healer cycle corrected only the three imports.

- The single post-heal verification executed all 18 active cases on dev: Passed 3 / Failed 15 / Blocked 0.

## Validation evidence

| Mechanical report | results/qa-pipeline/NFR Test Cases/validation/validation-report.json |
| --- | --- |
| Selected worksheet | All NFR Cases |
| Valid | 0 |
| Valid with warnings | 204 |
| Invalid | 0 |
| Requires clarification | 0 |

## Normalization and batching

| Normalized cases | 204 |
| --- | --- |
| Automatable | 193 |
| Manual-only / Load-Infra | 5 |
| Partial | 6 |
| Six-batch distribution | 33, 32, 32, 32, 32, 32 |
| Normalize integrity | Passed |

## Batch 1 outcome

| Originally assigned | 33 |
| --- | --- |
| Deferred in Batch 1 | 15 |
| Active assigned | 18 |
| Generated | 18 / 18 |
| Pre-heal | Passed 0 / Failed 0 / Blocked 18 / Total 18 (fixture import automation defect) |
| Post-heal | Passed 3 / Failed 15 / Blocked 0 / Total 18 |
| Strict live evidence | 18 / 18 active cases; gate passed |
| Excluded from live audit | TC_NFR_009, TC_NFR_011–014, TC_NFR_030–039 |
| Excel fidelity | 18 / 18; steps 100%, expected 100%; gate passed |
| Smoke-stub audit | Passed; 0 smoke stubs |
| Healer invoked | Yes — exactly once; three fixture imports corrected |

## Remaining Batch 1 failures

Automation defects remain for TC_NFR_001, TC_NFR_004, TC_NFR_005, TC_NFR_008, and TC_NFR_025. Missing result data/environment conditions affect TC_NFR_015, TC_NFR_016, TC_NFR_019, TC_NFR_021, and TC_NFR_022. Product behavior/performance failures remain for TC_NFR_017 and TC_NFR_024. Login-bypass environment constraints affect TC_NFR_027, TC_NFR_028, and TC_NFR_029. No second healer cycle is permitted.

## Evidence

| Generator agent | dd3f5735-e6d1-41ae-b5b1-c02222a0d56c |
| --- | --- |
| Healer agent | 30203986-bfd7-44e0-a756-cfe604a62da6 |
| Live UI audit | results/qa-pipeline/NFR Test Cases/live-ui-evidence/strict-gate-audit.json |
| Excel fidelity report | results/qa-pipeline/NFR Test Cases/final/batch-1-excel-fidelity-report.json |
| Pre-heal execution | results/qa-pipeline/NFR Test Cases/execution/batch-1/execution-report.json |
| Post-heal execution | results/qa-pipeline/NFR Test Cases/execution/batch-1/post-heal-execution-report.json |
| Healing report | results/qa-pipeline/NFR Test Cases/healing/batch-1/healing-report.json |
| Generator DOCX | docs/agent-runs/test-generator/2026-08-24_09-35-44_test-generator_batch-1.docx |
| Healer DOCX | docs/agent-runs/test-healer/2026-08-24_11-21-39_test-healer_batch-1.docx |