# QA Automation Pipeline — NFR Batch 3 Summary

Generated: 2026-08-26T11:00:00Z

Agent: qa-automation-pipeline

## Run overview

| Excel | pipeline/test-data/Milestone1/Test Cases/NFR Test Cases.xlsx |
| --- | --- |
| Milestone | 1 |
| Environment | dev — https://kadelamldev.customerxps.com:2506 |
| Batch | 3 of 6 |
| Assigned | 32 |
| Active | 17 |
| Deferred | 15 (Manual Screening 6 + Customer 360 View 9) |
| Generated | 17/17 |
| Live UI coverage | 17/17 (100%) |
| Excel fidelity | Passed — steps 100%, expected results 100% |
| Pre-heal execution | Passed 12 / Failed 5 / Blocked 0 / Total 17 |
| Healer invoked | No — product SLA failures only |
| Checkpoint status | awaiting_batch_approval for Batch 4 |

## Highlights

- Generated 17 active Batch 3 cases into existing Dedup Screening NFR, KYC Gap Report NFR, and Missing Mandatory specs.

- Manual Screening (TC_NFR_077–082) and Customer 360 View (TC_NFR_089–097) remained deferred with prior reasons.

- Twelve cases passed. Five failed Excel SLA timings on live Clari5 and were classified as product, not healer-eligible.

- No assertions were weakened and no healer cycle was run.

## Active vs deferred

- Active Dedup: TC_NFR_083–088

- Active KYC Gap Report: TC_NFR_098–105

- Active Missing Mandatory: TC_NFR_106–108

- Deferred Manual Screening: TC_NFR_077–082 — Unable to load active screening configurations

- Deferred Customer 360 View: TC_NFR_089–097 — unavailable / HTTP 503

- Auth/role cases TC_NFR_080 and TC_NFR_095 stay Partial while login is bypassed

## Remaining failures

TC_NFR_083 (Dedup nav 2533ms vs 800ms), TC_NFR_084 (Dedup landing 10535ms vs 2500ms), TC_NFR_085 (Dedup search 1413ms vs 300ms), TC_NFR_098 (KYC Gap nav 1420ms vs 800ms), and TC_NFR_107 (Missing Mandatory landing 10627ms vs 2500ms). Classification: product.

## Artifacts

- Specs: tests/milestone1/nfr/dedup-screening-nfr.spec.ts, tests/milestone1/nfr/kyc-gap-report-nfr.spec.ts, tests/milestone1/test-cases/KYCModule/missingMandatoryTests/missing-mandatory.spec.ts

- Generation manifest: results/qa-pipeline/NFR Test Cases/generation/generation-manifest.json

- Live UI evidence: results/qa-pipeline/NFR Test Cases/live-ui-evidence/batch-3/

- Excel fidelity: results/qa-pipeline/NFR Test Cases/final/batch-3-excel-fidelity-report.json

- Smoke-stub audit: results/qa-pipeline/NFR Test Cases/final/batch-3-smoke-stub-report.json

- Execution report: results/qa-pipeline/NFR Test Cases/execution/batch-3/execution-report.json

- Generator DOCX: docs/agent-runs/test-generator/2026-08-26_10-55-38_test-generator_batch-3.docx

- Checkpoint: results/qa-pipeline/NFR Test Cases/final/state.json