# QA Automation Pipeline — NFR Batch 5 Summary

Generated: 2026-08-26T11:45:00Z

Agent: qa-automation-pipeline

## Run overview

| Excel | pipeline/test-data/Milestone1/Test Cases/NFR Test Cases.xlsx |
| --- | --- |
| Milestone | 1 |
| Environment | dev — https://kadelamldev.customerxps.com:2506 |
| Batch | 5 of 6 |
| Assigned | 32 |
| Active | 29 |
| Deferred | 3 auth (TC_NFR_146, TC_NFR_157, TC_NFR_168) |
| Generated | 29/29 |
| Live UI coverage | 29/29 (100%) |
| Excel fidelity | Passed — steps 100%, expected results 100% |
| Pre-heal execution | Passed 23 / Failed 6 / Blocked 0 / Total 29 |
| Healer invoked | No — product SLA failures only |
| Checkpoint status | awaiting_batch_approval for Batch 6 |

## Highlights

- Generated 29 active Batch 5 cases into consolidated tests/milestone1/nfr/ui-nfr-tests.spec.ts (Screening Configuration, Custom List Manager, Exception List Manager, Ignore Words Configuration).

- Auth cases TC_NFR_146, TC_NFR_157, and TC_NFR_168 deferred while login is bypassed.

- Twenty-three cases passed. Six failed Excel SLA timings on live Clari5 — classified as product, not healer-eligible.

- Mechanical gates passed: live-ui evidence audit, excel fidelity, smoke-stub detection.

## Active vs deferred

- Active Screening Configuration: TC_NFR_141–145, TC_NFR_147–148

- Active Custom List Manager: TC_NFR_149–156, TC_NFR_158–159

- Active Exception List Manager: TC_NFR_160–167, TC_NFR_169–170

- Active Ignore Words Configuration: TC_NFR_171–172

- Deferred auth: TC_NFR_146, TC_NFR_157, TC_NFR_168 — login bypassed

## Remaining failures (product SLA)

TC_NFR_142 (SC search 634ms vs 300ms), TC_NFR_148 (SC save 2119ms vs 1200ms), TC_NFR_159 (CLM list detail 1661ms vs 1200ms), TC_NFR_161 (ELM landing 10276ms vs 2500ms), TC_NFR_162 (ELM grid 10180ms vs 500ms), TC_NFR_164 (ELM search 10254ms vs 300ms). Classification: product.

## Artifacts

- Spec: tests/milestone1/nfr/ui-nfr-tests.spec.ts (consolidated — not module specs)

- Generation manifest: results/qa-pipeline/NFR Test Cases/generation/generation-manifest.json

- Live UI evidence: results/qa-pipeline/NFR Test Cases/live-ui-evidence/batch-5/

- Excel fidelity: results/qa-pipeline/NFR Test Cases/final/batch-5-excel-fidelity-report.json

- Execution report: results/qa-pipeline/NFR Test Cases/execution/batch-5/execution-report.json

- Generator DOCX: docs/agent-runs/test-generator/2026-08-26_11-38-57_test-generator_batch-5.docx

- Checkpoint: results/qa-pipeline/NFR Test Cases/final/state.json