CLARI5 AML AUTOMATION

Non-Functional Requirements (NFR) Test Plan

Milestone 1 — FSD-Aligned NFR Suite

Version 1.1  |  23 July 2026

| Field | Value |
| --- | --- |
| Document ID | AML-M1-NFR-TP-1.1 |
| Source workbook | pipeline/test-data/Milestone1/Test Cases/NFR Test Cases.xlsx |
| Primary sheet | All NFR Cases (70 test cases) |
| Coverage basis | FSD Non-Functional Requirements sections only |
| Tooling policy | Open-source preferred; Apache JMeter for load/scalability (not k6) |
| In-scope modules | 7 (with formal FSD NFR chapter) |
| Excluded modules | 6 (no FSD NFR section — N/A until FSD updated) |
| Application | AML — non-prod BASE_URL only |
| Status model | Pass / Fail / Blocked / Manual Pass |

# 1. Purpose

This document defines the test plan for executing the 70 FSD-aligned Non-Functional Requirement (NFR) test cases for Milestone 1. It maps each NFR type to tools, execution approach, evidence standards, and phased delivery.

Tooling policy: prefer open-source tools wherever possible. For load, concurrency, and throughput NFRs, use Apache JMeter (not k6). Commercial tools are optional only when an open-source option cannot meet the FSD evidence need.

# 2. Scope

## 2.1 In scope

| Module | NFR cases | Source FSD |
| --- | --- | --- |
| Batch Screening | 8 | Clari5_Batch_Screening_FSD_v1.1.docx |
| Customer 360 View | 7 | FSD_Customer_360_View_v1.1.docx |
| Dedup Screening | 9 | Dedup_Screening_FSD_v1.0.docx |
| KYC Gap Report | 6 | FSD_Missing_Mandatory_KYC_Gap_Report_v1.2.docx |
| Manual Screening | 26 | Manual_Screening_FSD.docx |
| Missing Mandatory | 6 | FSD_Missing_Mandatory_KYC_Gap_Report_v1.2.docx |
| Reference Data Registry | 8 | Reference Data Registry_FSD_v1.0.docx |
| Total | 70 | — |

## 2.2 Out of scope (until FSD adds NFR chapter)

| Module | Reason |
| --- | --- |
| Custom List Manager | FSD has no Non-Functional Requirements section |
| Exception List Manager | FSD has no Non-Functional Requirements section |
| Ignore Words Configuration | FSD has no Non-Functional Requirements section |
| Keyword Manager | FSD has no Non-Functional Requirements section |
| Screening Configuration | FSD has no Non-Functional Requirements section |
| Sanction MIS Reports | No FSD document available in Milestone1/FSD |

# 3. Test objectives

- Validate every in-scope FSD NFR with evidence-backed Pass/Fail/Blocked disposition.

- Use Playwright for UI and single-user SLA smoke; use Apache JMeter for scalability/load.

- Prefer open-source tools for TLS, a11y, monitoring, API, and reporting.

- Never weaken Excel/FSD expected results to force a pass.

- Execute only on non-production; never run load or aggressive security scans on production.

# 4. Execution lanes

| Lane | Approx. count | Automable flag | Primary approach |
| --- | --- | --- | --- |
| A — UI NFR | ~36 | Yes – UI (Playwright) | Milestone1 Playwright POM/specs |
| B — SLA smoke | ~23 | Yes – SLA smoke (Playwright) | Playwright + timing asserts |
| C — Hybrid | ~5 | Partial / Review or Partial – UI / process evidence | Playwright + API/DB/audit/manual |
| D — Infra / Load | ~6 | No – Load/Infra | Apache JMeter, testssl/openssl, Prometheus, ops checklist |

# 5. Why JMeter (instead of k6) is okay

- Apache JMeter is mature, Apache-licensed open source, and widely accepted for NFR load evidence.

- It covers the two scalability NFRs well: concurrent sessions (Thread Groups) and batch throughput (HTTP/API or file-driven samplers).

- Results (Aggregate Report, HTML Dashboard Report) are auditable evidence for Pass/Fail against FSD thresholds.

- It integrates with CI via CLI (jmeter -n -t ... -l ... -e -o ...) without requiring a commercial license.

- Keep Playwright for UI/SLA smoke; do not replace UI NFR automation with JMeter GUI scripts.

Constraint: run JMeter only against a dedicated non-prod window with known capacity so shared-env noise does not invalidate results.

# 6. NFR types, tools, and test approach

## 6.1 Performance & Responsiveness

| Item | Detail |
| --- | --- |
| Case volume | Performance 17 + Responsiveness 1 |
| Primary tools (OSS) | Playwright timing (performance.now / Navigation Timing) |
| Diagnostics (OSS) | Chrome DevTools Performance; Lighthouse (Chrome) |
| Under load (OSS) | Apache JMeter + Prometheus/Grafana if SLA must hold under concurrency |
| Pass rule | Measured duration meets FSD threshold; soft “layout stable” alone is insufficient |

### 6.2 Usability

| Item | Detail |
| --- | --- |
| Case volume | 9 |
| Primary tools (OSS) | Playwright (viewport resize, layout/DOM asserts) |
| Optional OSS | Playwright device emulation (prefer over paid device clouds unless required) |

### 6.3 Accessibility

| Item | Detail |
| --- | --- |
| Case volume | 10 |
| Primary tools (OSS) | Playwright + axe-core (@axe-core/playwright) |
| Manual OSS | NVDA (Windows) / Orca (Linux) spot-check for Critical a11y |
| Optional | Contrast checkers (open utilities) for badge/colour disputes |

### 6.4 Security

| Sub-type | OSS tools | Notes |
| --- | --- | --- |
| UI RBAC / XSS (~9) | Playwright | Role sessions, payloads, denied UI |
| TLS in transit | openssl, testssl.sh | TLS 1.2+ / 1.3 evidence (non-prod) |
| At-rest encryption | Infra/config review + checklist | Not provable by UI alone |
| API RBAC | Playwright APIRequest, curl, Newman (OSS Postman runner) | Role tokens against APIs |
| Optional DAST | OWASP ZAP (OSS) | Scoped non-prod only |

### 6.5 Audit

| Item | Detail |
| --- | --- |
| Case volume | 6 |
| Tools (OSS) | Playwright + API/audit endpoint or approved DB read; app logs if available |
| Timing | Measure if observable; else Blocked with reason |

### 6.6 Browser compatibility

| Item | Detail |
| --- | --- |
| Case volume | 4 |
| Primary tools (OSS) | Playwright projects: chromium, firefox, webkit |
| Paid cloud | Only if true Safari/Edge matrix cannot be met locally |

### 6.7 Data integrity (hybrid)

| Item | Detail |
| --- | --- |
| Case volume | 3 |
| Tools (OSS) | Playwright + API/DB validation (approved fixtures only) |
| If no query path | Partial Manual Pass with documented evidence gap |

### 6.8 Availability (outside Playwright)

| Item | Detail |
| --- | --- |
| Case volume | 2 |
| Tools (OSS) | Prometheus + Blackbox Exporter; Grafana dashboards; Uptime Kuma (self-hosted) |
| Process evidence | Ops runbooks, change tickets, maintenance calendar |
| Forbidden | Pass from a single Playwright page open |

### 6.9 Scalability (Apache JMeter)

| Item | Detail |
| --- | --- |
| Case volume | 2 |
| FSD examples | 10,000 entities/hour batch; 250 concurrent AML Officer sessions |
| Primary tool (OSS) | Apache JMeter |
| How | Thread Groups for concurrency; HTTP/API or batch upload samplers for throughput; assertions on error % and latency |
| Observability (OSS) | Prometheus/Grafana + app/job counters for entities/hour |
| Evidence | JMeter HTML Dashboard Report + Aggregate Report exported with the run |

### 6.10 i18n, freshness, compliance, export & privacy

| Type | OSS tools | Approach |
| --- | --- | --- |
| Internationalisation | Playwright + locale review | UTF-8 UI; date format if configurable |
| Data freshness / compliance | Playwright + API/DB/feed | Timestamp compare vs FSD window |
| Print / Export | Playwright download | PDF snapshot of visible tab |
| Data privacy | Playwright + ExcelJS / pdf parsers | Mask Aadhaar/PAN/Passport in exports |

# 7. Recommended open-source tooling stack

| Purpose | Primary (OSS) | Alternate (OSS) |
| --- | --- | --- |
| UI / a11y / export / RBAC UI | Playwright | — |
| WCAG automation | axe-core + Playwright | NVDA / Orca spot-check |
| Single-user SLA | Playwright timing | Lighthouse (diagnostic) |
| Load / concurrency / throughput | Apache JMeter | Gatling / Locust (only if already in use) |
| TLS verification | testssl.sh / openssl | — |
| API RBAC / audit verify | Playwright request / curl / Newman | — |
| Optional DAST | OWASP ZAP | — |
| Uptime / availability | Prometheus + Blackbox / Uptime Kuma | Grafana dashboards |
| Under-load metrics | Prometheus + Grafana | App/job metrics exporters |
| Export masking asserts | ExcelJS / pdf parser | Manual file review |
| Cross-browser | Playwright chromium/firefox/webkit | Paid cloud only if required |
| Reporting | Allure (existing) + JMeter HTML Dashboard | Excel result sheet |

Commercial APM (Datadog, New Relic, BrowserStack, etc.) is optional and not required for this plan if the OSS stack above can produce evidence.

# 8. Phased execution plan

| Phase | Focus | Tools | Exit criteria |
| --- | --- | --- | --- |
| P0 — Triage | Confirm 70 IDs, env, roles, data | Workbook + FSD | Traceability matrix ready |
| P1 — UI NFR | A11y, usability, UI security, export/privacy, browser smoke | Playwright (+ axe) | Lane A green or defects logged |
| P2 — SLA smoke | Performance / responsiveness / timed usability | Playwright timing | Numeric thresholds asserted |
| P3 — Hybrid | Audit, data integrity, i18n, freshness | Playwright + API/DB/logs | Evidence attached per case |
| P4 — Infra | Availability, scalability, TLS/at-rest | JMeter, testssl, Prometheus, ops | Infra results filed |
| P5 — Sign-off | Full 70 disposition + gaps | Allure / Excel / JMeter reports | 100% cases dispositioned |

# 9. Environment & prerequisites

- Non-prod BASE_URL only; dedicated window for JMeter runs.

- JMeter installed (same version for all runners); test plans stored under version control when created.

- Prometheus/Grafana or Uptime Kuma available for availability evidence (or Blocked with owner).

- Synthetic data only; never production PII.

- Reuse Milestone1 Page Objects; discover locators on live UI before scripting.

# 10. Entry and exit criteria

## 10.1 Entry

- NFR workbook All NFR Cases = 70 FSD-aligned rows.

- Non-prod reachable; Playwright ready for P1–P2; JMeter ready before P4.

## 10.2 Exit

- All 70 cases dispositioned with evidence.

- No forced healer / weakened expected results.

- JMeter scalability runs include HTML dashboard + threshold comparison to FSD.

# 11. Pass / Fail / Blocked rules

| Status | When to use |
| --- | --- |
| Pass | FSD expected result met with tool evidence attached |
| Fail | Observable breach of FSD threshold or behaviour |
| Blocked | Env/tooling/data/auth constraint — reason mandatory |
| Manual Pass | Ops/infra evidence reviewed (availability policy, at-rest crypto) |

Do not mark Availability or Scalability as Pass from a single UI click-through.

# 12. Traceability & reporting

- Record TC ID, module, category, tool(s), evidence link, status, defect ID.

- Playwright → results/<env>/ + Allure.

- JMeter → HTML Dashboard Report + Aggregate Report attached to the case.

- Keep NFR Test Cases.xlsx as master inventory.

# 13. Risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Shared non-prod during JMeter | False degradation | Dedicated load window + known capacity |
| Login bypassed | RBAC NFRs incomplete | Blocked/limited until auth enabled |
| No Prometheus/uptime yet | Availability evidence missing | Uptime Kuma quick start or Blocked + owner |
| JMeter scripts not versioned | Non-reproducible NFR runs | Commit .jmx + data files with plan |

# 14. Tool routing cheat sheet

| NFR type | Primary OSS tool route |
| --- | --- |
| Performance / SLA smoke | Playwright timing (+ Prometheus if disputed) |
| Usability / Responsiveness | Playwright viewports |
| Accessibility | Playwright + axe (+ NVDA/Orca sample) |
| Security UI / XSS / role UI | Playwright |
| Security TLS / at-rest | testssl / openssl + infra review |
| Security API RBAC | curl / Newman / Playwright request |
| Optional broader security | OWASP ZAP (non-prod) |
| Audit | Playwright action + API/DB/log |
| Browser compatibility | Playwright multi-browser |
| Data integrity | Playwright + DB/API |
| Availability | Prometheus/Blackbox or Uptime Kuma + ops checklist |
| Scalability | Apache JMeter + Prometheus/Grafana |
| i18n / privacy / export | Playwright + file parsers / review |

# 15. References

- Workbook: pipeline/test-data/Milestone1/Test Cases/NFR Test Cases.xlsx

- FSDs: pipeline/test-data/Milestone1/FSD/

- Framework: AGENTS.md, tests/milestone1/, tests/fixtures/environments.json

- Apache JMeter: https://jmeter.apache.org/

- Related: docs/AML-Test-Design-Document-v1.0.docx

# 16. Document control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 23 Jul 2026 | AML Automation Team | Initial NFR test plan (k6 as load option) |
| 1.1 | 23 Jul 2026 | AML Automation Team | Adopt Apache JMeter as primary load tool; open-source-preferring stack throughout |

End of document.